## Slide 1: GUARANTEED ENERGY, WATER & WASTEWATER SAVINGS PROJECT FROM PLAN >>> FULL CONTRACT
Fred Walker,
Project Mgr., Office of State Engineer Oct. 18, 2019

## Slide 2: GUARANTEED ENERGY SAVINGS PROJECTS
How are they different from other types of projects???
1 Goal – Save money or Make money by modifying existing facilities for energy savings

## Slide 3: GUARANTEED ENERGY SAVINGS PROJECTS
How are they different from other types of projects???
2 Agency may not KNOW the work scope when they advertise for ESCO services
3 Agency may not KNOW enough about project to get approval for a PIP when advertising for ESCO

## Slide 4: GUARANTEED ENERGY SAVINGS PROJECTS
How are they different from other types of projects???
4 Variation – Options ABOUND!
football option play…on steroids!

## Slide 5: GUARANTEED ENERGY SAVINGS PROJECTS
How are they different from other types of projects???
5 Technical proposal and cost are interwoven
impossible to separate - Siamese twins

## Slide 6: GUARANTEED ENERGY SAVINGS PROJECTS
How are they different from other types of projects???
6 Only type of construction project
required by State Law
NOT to be solicited by
competitive sealed bids

## Slide 7: GUARANTEED ENERGY SAVINGS PROJECTS
SC Code Of Law 48-52-660 (B) –
For GESPs authorizes “Competitive Sealed Proposals
using life cycle cost criteria as a stated evaluation factor”
R 19-445.2345 B.(3) states that competitive sealed bidding is not appropriate for procurement of GESPs.

## Slide 8: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
ESCO
A company that provides energy solutions including design and implementation of energy savings projects,

## Slide 9: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
GESP –
the ESCO guarantees the Owner’s energy consumption (costs) will be reduced and/or revenues will be increased over the term of the contract by a yearly amount that will meet or exceed the loan payments for the project.
a.k.a. Performance Contracting

## Slide 10: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
Savings Measure (SM) –
A proposed modification that when implemented will save the Owner money by reducing energy or other expenses, or increasing revenues.
The total Energy Savings Project is composed of all the accepted SMs.

## Slide 11: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
Life Cycle Cost –
The net cost of an asset from installation until its demise including operation and maintenance costs.
When the LCC of the proposed savings measure is compared with the LCC of the existing system, the difference is how much money the SM will save over it’s life through lower costs.
picture balance scales

## Slide 12: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
Annual savings of an SM –
The total savings divided by the number of years of expected life of an SM.

## Slide 13: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
Payback of an SM (years) = Installed Cost + Operational Costs
Annual Savings

## Slide 14: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
Stipend –
Payment of money to unsuccessful proposers who have met the requirements of the proposal, but were not selected to receive the contract.

## Slide 15: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
Shortlisting –
A method to initially evaluate the qualifications of submitters to determine the candidates who are most likely for success.
The Request for Qualifications (RFQ) solicitation process is the most common method of shortlisting.

## Slide 16: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
Term –
The time length of the construction loan.
It is important because a longer term can make higher capital cost SMs economically justifiable.

## Slide 17: GUARANTEED ENERGY SAVINGS PROJECTS
Important Definition
JBRC & SFAA –
Two very important committees, the first appointed by the State Legislature, the second by the Governor, to review all potential construction projects with costs above certain minimums.
When approved, the requesting Agency is authorized to commit funds by purchases or contracts toward implementing the project.
No funds may be committed to the project until this authorization is received.

## Slide 18: GUARANTEED ENERGY SAVINGS PROJECTS
SE-801, Selection Plan
• Broadly worded, allows insertion of some common variables typically in a GESP.
• Pre-qualification*,
• Facilities to be included,
• Committee Member names,
• Evaluation criteria with weighting,
• Options for interviews and stipend*, and
• Projected timetable of milestone events.

## Slide 19: GUARANTEED ENERGY SAVINGS PROJECTS
SE-801, Selection Plan, continued
• * A determination signed by the Head of Agency is required for use of Pre-qualification or Stipend
• The Plan is a guide for the Committee describing key events and responsibilities.
• It is reviewed and approved by the Agency Head and by the OSE Project Manager.

## Slide 20: GUARANTEED ENERGY SAVINGS PROJECTS
SE-801, Selection Plan, continued
• With approval, the Agency, with the help of the OSE Project Manager is ready to advertise the desired solicitation, RFQ or RFP.
• The Plan is NEVER included in a solicitation or shown to submitters.

## Slide 21: GUARANTEED ENERGY SAVINGS PROJECTS
RFQ Solicitation –
• The SE-810, “Invitation for GESP Services” is designed for use as either an invitation for Qualifications or Proposals.
• It states how the RFQ Package may be obtained, if a pre- submittal meeting, the deadline and where to send the submittals.

## Slide 22: GUARANTEED ENERGY SAVINGS PROJECTS
RFQ Package –
• SE-820: Request for Qualifications, describes Project, Pre- qualification, Stipend, Protest procedure & Submittal Instructions.
• 5 Areas of Qualifications are probed: Organization, Guarantee, Project Approach, Training, Equipment Systems and Materials.
• RFQ Package may also contain the Form of the Contract, SE- 860.

## Slide 23: GUARANTEED ENERGY SAVINGS PROJECTS
Receipt of Qualifications & Submittal Opening –
• Subject to FOIA regulations. Open submittals in a pre- announced public meeting.
• If any member of the public is present, most of the meeting will be conducted in silence. Explain that the information to be recorded is confidential until the selection process is completed. Open and record each submittal in silence. Thank everyone for their interest and adjourn the meeting.

## Slide 24: GUARANTEED ENERGY SAVINGS PROJECTS
Communications After Opening, but Before Ranking –
• Agency PM reviews submittal for compliance with the requirements of the RFQ or RFP. May request in writing any clarifications.
• If references are required, the APM will contact all references and record questions, answers.
• Copy all notes for the Committee members use in evaluating the submittals.

## Slide 25: GUARANTEED ENERGY SAVINGS PROJECTS
Shortlisting –
• The Committee ranks respondents.
• They decide how many top ranked Qualification submissions to invite for proposals, (maximum stated in Plan and RFQ, minimum 3).
• The APM tallies results and sends a Request for Proposal (RFP) to each shortlisted ESCO.

## Slide 26: GUARANTEED ENERGY SAVINGS PROJECTS
RFP Package –
• It will require an Energy Audit. The requirements will vary in IntENsITY and SCOPE.
• Require proposals of specific, recommended energy savings measures (SMs).
• May require recommendations for Measurement and Verification, Support Services and Implementation Plans.

## Slide 27: GUARANTEED ENERGY SAVINGS PROJECTS
RFP Package –
• Evidence of Financial and Legal stability, experience of personnel, and examples of similar projects will/may be required.
• It will, if not previously provided, contain the Form of the Contract, SE-860.
• The ESCOs may be asked to present the details of their energy audit and proposals in an interview.

## Slide 28: GUARANTEED ENERGY SAVINGS PROJECTS
Selection Committee Ranks the Proposals
• Members individually evaluate each proposal
• Members meet to discuss/combine their evaluations
• Top Proposals are ranked for recommendation to negotiate.

## Slide 29: GUARANTEED ENERGY SAVINGS PROJECTS
Selection Committee Reports Results to the Head of Agency
• Recommends negotiation with 1 or by ranked order 2 or 3 proposers.
• Members and Committee Chair sign the Report with its recommendations.
• Selection Committee work is completed.

## Slide 30: GUARANTEED ENERGY SAVINGS PROJECTS
Committee Report –
• Generally the recommendation of the committee is accepted.
• Written determination is required to overturn the Committees decision – it’s arbitrary, capricious, no rational basis, etc.
• Head of Agency may reject the decision and cancel the solicitation.
• The Head of Agency appoints the Negotiation Team

## Slide 31: GUARANTEED ENERGY SAVINGS PROJECTS
Negotiation Team –
• Could be different persons than Selection Committee members.
• Negotiation will begin with the highest ranked proposer; if at any point it stagnates or sours…Go to number 2….ditto number 3
• FIRST, and FOREMOST get the 2 MOST IMPORTANT NUMBERS:
Phase 1 Cost Phase 2 Guestimate

## Slide 32: GUARANTEED ENERGY SAVINGS PROJECTS
Negotiations
• TAILOR the SMs to fit Agency’s Goals,
Decide on the specific Savings Measures (SMs) that are best for each facility in the project scope.
• PHASE 1 Cost – What’s the price to do this work:
Transform the Proposal Audit into an Investment Grade Audit of the Entire Project?
To develop Accepted SMs into Schematic Designs with major equipment selections? and Estimate the total project cost?

## Slide 33: GUARANTEED ENERGY SAVINGS PROJECTS
Negotiations
• When these 2 numbers are known, Agency now knows enough to get an A-1! PIP Team can finish the submission.
• SECOND, and NOW FOREMOST – Iron out Contract differences. The ESCO lawyers have studied the SE-860. They are eager to present their EXCEPTIONS!
• A few Exceptions may contradict State Law, NO, NO, NO!

## Slide 34: GUARANTEED ENERGY SAVINGS PROJECTS
Negotiations - Exceptions
• Many Exceptions may propose wording revisions that would strengthen the ESCO’s position and weaken the Agency’s. BEWARE of these!
• Some Exceptions just “Clutter” the document by revisiting points that are already covered!
THEREFORE, GET LEGAL COUNSEL TO HELP NEGOTIATE and to keep the Contract as legally clean as possible.

## Slide 35: GUARANTEED ENERGY SAVINGS PROJECTS
WHEN NEGOTIATIONS ARE COMPLETED AND PH1 A-1 IS APPROVED
• Agency posts notice of intent, SE-870 after SE-865 Request for Concurrency is given.
• NOW, The Agency is ready to sign Phase 1 of the Contract in accordance with Agency requirements.
• Phase 1 work includes:
Finish the Energy Audit Produce Schematic Designs
Produce a Cost Estimate Develop/Negotiate Schedules

## Slide 36: GUARANTEED ENERGY SAVINGS PROJECTS
SCHEDULES TO THE CONTRACT, SE-860:
A – Project Description
B – Performance Guarantee
C – Methodology and Baseline
D – Performance Tracking System
E – Payment Schedule
F – Project Specific Owner Responsibilities
G – Required Maintenance

## Slide 37: GUARANTEED ENERGY SAVINGS PROJECTS
As soon as Total Project Cost has been determined (Phase 1 work is ending) PIP Team can begin Phase 2 PIP Submittal.
• If either party wants to discontinue the Contract, they may when Phase 1 ends.
• Or If they agree on Phase 1 work, they may continue into Phase 2 after receipt of the A-1 and with OSE concurrence.
• Phase 2 portion of the Contract is written as Contract Modification and ratified by both parties.

## Slide 38: GUARANTEED ENERGY SAVINGS PROJECTS
Believe it or not, we’re almost FINISHED!
• But wait, What about the $Money?
• The completed Phase 2 Contract with cost estimate is used by the State Treasurers Office to secure the loan.
• And they all lived happily ever after.

## Slide 39: GUARANTEED ENERGY SAVINGS PROJECTS
Quiz Time
Name 1 of the 6 ways that GESP Solicitation/Selection processes are different from other construction project methods?

## Slide 40: GUARANTEED ENERGY SAVINGS PROJECTS
The end.